Project Alder — Closing Checklist (Buyer) v1

Source: Project Alder Share Purchase Agreement, Draft 3 dated 6 September 2026. Perspective: Buyer (Fenwick Industrial Investments Limited). Scope: all stages.

Internal working checklist. Nothing is confirmed signed, satisfied or complete unless the Status column says so.

Parties

| Short label | Full name | Role |
| --- | --- | --- |
| Principals |  |  |
| Seller | Alderbridge Holdings Limited | Seller of the Shares |
| Buyer | Fenwick Industrial Investments Limited | Buyer; our client |
| Company | Alder Process Systems Limited | Target company |
| Other named persons |  |  |
| Larch | Larch Engineering Limited | Key customer (consent Condition) |
| Rowan | Rowan Commercial Bank plc | Existing lender (payoff and releases) |
| Advisers and service providers |  |  |
| [Escrow Agent] | Not yet agreed | Holder of the Retention Amount |
| [Seller's solicitors] | Not identified in the source | Seller's legal adviser |
| [Buyer's solicitors] | Not identified in the source | Buyer's legal adviser (us) |

Status key

| Status | Meaning |
| --- | --- |
| Not confirmed | No status evidence yet |
| In progress | Started; owner confirmed |
| Complete | Confirmed complete by the team |

Checklist

| No. | Source reference | Item | Responsibility | Timing | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Pre-signing |  |  |  |  |  |  |
| 1 | Parties clause; Sch 1 para 1 | Insert Seller's and Buyer's company registration numbers and the Company number "[to be confirmed]" into the Agreement | Both parties / their solicitors (drafting item) | before execution | Complete |  |
| 2 | 3.3 (third sentence) | Have corporate approval authorising entry into the Agreement in place at the moment of execution | Each party (Seller; Buyer) | Approval must exist when the relevant party executes this Agreement | Not confirmed |  |
| 3 | 19.1 | Confirm authority and effectiveness of the chosen execution method (electronic exchange, counterparts) before release | Each party via its advisers | before release | Complete |  |
| 4 | Sch 1 para 4; 4.3; 5.6 | Circulate Annex 2 to Schedule 1 (Larch consent mechanism, notice recipient, premises lease consent provisions) | Seller's solicitors | No time stated ("pending circulation by the Seller's solicitors") | Not confirmed |  |
| Signing |  |  |  |  |  |  |
| 5 | 3.1; Sch 5 para 1 | Deliver an executed counterpart of the Agreement to the other party's solicitors for exchange | Each party (Seller; Buyer) | At Signing | Not confirmed |  |
| 6 | 3.1 | Record the time and date of exchange in writing | Both parties' solicitors | At exchange | Not confirmed |  |
| 7 | 3.2; 1.5; Sch 5 para 1 | Deliver the signed Disclosure Letter | Seller | At the same time as exchange | Not confirmed |  |
| 8 | 3.2; 1.5; Sch 5 para 1 | Deliver the indexed disclosure bundle identified in the Disclosure Letter | Seller | At the same time as exchange | Not confirmed |  |
| 9 | 3.2 | Countersign the acknowledgement of receipt on the Disclosure Letter | Buyer | At exchange | Not confirmed |  |
| Interim (Signing to Completion) |  |  |  |  |  |  |
| 10 | 3.3; Sch 5 para 1 | Provide certified extract of Seller's corporate approval authorising entry into the Agreement and identifying authorised signatories | Seller | Within two Business Days after Signing | Not confirmed |  |
| 11 | 3.3; Sch 5 para 1 | Provide certified extract of Buyer's corporate approval (same content) | Buyer | Within two Business Days after Signing | Not confirmed |  |
| 12 | 3.5 | Circulate the first agreed-form index | Seller's solicitors | within three Business Days after Signing | Not confirmed |  |
| 13 | 3.5 | Identify any disagreement concerning the versions listed in the index | Each party | within two Business Days after receiving the index | Not confirmed |  |
| 14 | 1.2; 3.5; Sch 5 paras 1, 4; 18.2 | Approve Agreed Form documents in writing between solicitors and maintain the agreed-form index through to the final index | Seller's and Buyer's solicitors; relevant party for any change to "an obligation, party, consideration or release condition | Ongoing until Completion (final index delivered at Completion, Sch 2 A8) | Not confirmed |  |
| 15 | 3.4; 1.6 | Jointly appoint the Escrow Agent | Both parties (jointly) | before Completion | Complete | KYC pack sent to the two candidate escrow agents on 4 Sept; awaiting confirmation of appointment. |
| 16 | 3.4; 1.6; 13.1 | Approve the Escrow Agreement in Agreed Form (holding account, permitted investments, fees, dispute process, authorised contacts) | Both parties | before Completion | Not confirmed |  |
| 17 | 3.4 | Provide identification and beneficial-ownership information reasonably requested by the Escrow Agent (Seller) | Seller | at least five Business Days before Completion | Not confirmed |  |
| 18 | 3.4 | Provide identification and beneficial-ownership information reasonably requested by the Escrow Agent (Buyer) | Buyer | at least five Business Days before Completion | Not confirmed |  |
| 19 | 3.6; 14.1 | Make no public announcement of the transaction before the joint announcement | Each party | Until joint announcement authorised under 14.1 | Not confirmed |  |
| 20 | 4.1(a); 1.7; Sch 1 para 4 | [CONDITION] Receipt of the Key Customer Consent — written consent of Larch Engineering Limited to the change of control under its framework supply agreement, "in a form which does not materially reduce the Company's rights | Condition (Seller pursues under 4.3; Buyer alone may waive under 4.6) | Before Completion; satisfaction triggers the 6.1 formula | Not confirmed |  |
| 21 | 4.1(b); 1.7 | [CONDITION] Receipt of each Regulatory Clearance "which is required before Completion | Condition (Buyer leads assessment and any submission, 4.2/4.4) | Before Completion | Not confirmed |  |
| 22 | 4.1(c); 6.1; 4.6 | [CONDITION] No order of a court or competent authority in force prohibiting Completion | Condition | must remain satisfied at Completion | Not confirmed |  |
| 23 | 4.2 | Lead the assessment of whether any Regulatory Clearance is required, taking external advice and consulting the Seller on factual information | Buyer | After Signing (no fixed period for the assessment itself) | Not confirmed |  |
| 24 | 4.2 | Deliver a written regulatory-status memorandum identifying regimes assessed, missing information, and either the required process or the reason no pre-Completion clearance has been identified | Buyer | Within seven Business Days after Signing | Not confirmed |  |
| 25 | 4.2; Sch 1 para 5 | Supply reasonably requested Company information for the regulatory assessment | Seller | within three Business Days after the request | Not confirmed |  |
| 26 | 4.3 | Use reasonable endeavours to obtain the Key Customer Consent | Seller | promptly after Signing | Not confirmed |  |
| 27 | 4.3 | Supply the Buyer with copies of substantive correspondence with the customer on the consent | Seller | Ongoing during the consent process | Not confirmed |  |
| 28 | 4.3 | Do not agree a price reduction, extension of exclusivity or other material amendment to the framework supply agreement without the Buyer's prior written consent | Seller (restriction) / Buyer (consent) | Until Completion | Not confirmed |  |
| 29 | 4.4 | Make any required regulatory submission | Buyer | as soon as reasonably practicable after it has sufficient information to do so | Not confirmed |  |
| 30 | 4.4 | Keep the Seller informed of material developments in any regulatory process | Buyer | Ongoing | Not confirmed |  |
| 31 | 4.4 | Discuss any proposed regulatory remedy in good faith | Both parties | Contingent | Not confirmed |  |
| 32 | 4.5 | Notify the other party that a Condition has been satisfied and provide the written consent, decision, confirmation or other available evidence relied on | Party becoming aware (either) | within two Business Days" after becoming aware | Not confirmed |  |
| 33 | 4.5 | Where no Regulatory Clearance is required, give a written confirmation to that effect supported by the completed regulatory-status memorandum | Buyer | Before Completion (no period stated) | Not confirmed |  |
| 34 | 4.6 | [ELECTION] Waive the Key Customer Consent Condition by express written notice to the Seller | Buyer (right, not obligation) | At Buyer's election; no deadline | Not confirmed | Client is not minded to waive; keep Larch consent on the critical path. |
| 35 | 5.1 | Procure that the Company carries on the Business in the ordinary course and preserves material customer and supplier relationships | Seller | Until Completion | Not confirmed |  |
| 36 | 5.1 | Obtain the Buyer's prior written consent before the Company: declares a distribution; issues shares; incurs capital expenditure exceeding £150,000 on a single project; materially varies senior management remuneration; disposes of a material business asset outside the ordinary course | Seller (procure) / Buyer (consent) | Until Completion | Not confirmed |  |
| 37 | 5.2 | Notify the Buyer after taking emergency action and explain the circumstances | Seller | promptly after taking emergency action | Not confirmed |  |
| 38 | 5.3; Sch 3 para 1; 1.4 | Procure preparation of and deliver the estimated completion statement (Estimated Cash, Debt, Working Capital, resulting Estimated Consideration; bridge from latest management accounts; material estimation assumptions) with reasonable supporting information | Seller | no later than five Business Days before Completion | Not confirmed |  |
| 39 | Sch 3 para 1 | Consider in good faith the Buyer's comments on the estimated completion statement before the final funds-flow approval | Seller (obligation); Buyer [RIGHT] to comment | Buyer "may provide comments within two Business Days after receipt | Not confirmed |  |
| 40 | 5.3; Sch 3 para 5 | Record any disputed estimate in the statement and in the funds-flow approval; use the Seller's reasonable estimate for the Completion payment unless otherwise agreed in writing | Both parties | immediately before Completion" (contingent on a dispute) | Not confirmed |  |
| 41 | 5.4; 1.6; Sch 1 para 3 | Deliver a payoff letter from Rowan Commercial Bank plc stating the amount required to discharge the Existing Facilities at Completion, the daily accrual thereafter and the release mechanics | Seller | No later than four Business Days before Completion | Not confirmed |  |
| 42 | 5.4 | Provide drafts of the associated security releases and any undertaking needed to bridge a release that cannot take effect until payoff is received | Seller | Same clause as R41; no separate time stated | Not confirmed |  |
| 43 | 5.5 | Circulate a consolidated funds-flow statement covering consideration, lender payoff, escrow deposit and the Seller's transaction expenses; reconciling gross consideration to each payment; identifying payer, payee and payment reference | Seller | At least two Business Days before Completion | In progress | Draft funds flow started from the Sch 3 estimate; Rowan payoff figure outstanding. |
| 44 | 5.5 | Approve the final funds-flow statement in writing | Both parties | by 12.00 noon on the Business Day before Completion | Not confirmed |  |
| 45 | 5.6; Sch 1 para 2 | Seek any landlord consent required for the change of control under the lease of the Bristol premises (6 Foundry Court) | Seller | No time stated | Not confirmed |  |
| 46 | 5.7; 2.5; 13.1 | Independently verify account details for each payment it is to make by a call to a previously verified contact at the payee or its solicitors, and record completion of those checks | Each party making a payment (in practice the Buyer for Completion payments) | before the final funds-flow approval under clause 5.5 | Not confirmed |  |
| 47 | 5.7 | Re-verify and obtain a replacement funds-flow approval if any account changes after approval | Both parties | Contingent, after approval | Not confirmed |  |
| 48 | 5.8 | Provide reasonable access to the Business to plan transition | Seller | Until Completion | Not confirmed |  |
| 49 | 6.1 | Confirm the resulting Completion Date in writing | Both parties | After the final Condition (other than the prohibition Condition) is satisfied or validly waived | Not confirmed |  |
| 50 | 6.1 | If the minimum preparation periods in 3.4, 5.4 and Schedule 3 have not been met, agree a later date or an express written variation of the affected periods | Both parties | Contingent | Not confirmed |  |
| 51 | 8.3; 8.1 | Notify the Buyer of any fact which would make a repeated Warranty (Sch 4 paras 1–2) materially untrue at Completion | Seller | promptly" on becoming aware, before Completion | Not confirmed |  |
| 52 | 11.1; Sch 1 para 2 | Settle the Agreed Form of the resignations of Samuel Alder and Priya Nair, including the agreed acknowledgement concerning director fees and claims | Both parties (agreed-form process) | Before Completion (delivered at Completion) | Not confirmed |  |
| 53 | 11.2; Sch 2 A4; 1.8 | Settle the terms of the replacement service agreements for Maya Ellison and Daniel Reeve in the agreed-form process | Both parties (agreed form); Seller to procure the individuals' agreement | Before Completion | Not confirmed |  |
| 54 | 10.3; 1.8; Sch 5 para 4 | Settle the Agreed Form transitional services agreement (payroll processing and purchasing-platform access for 90 calendar days; named contacts, exit assistance, permitted data access) | Both parties | Before Completion | Not confirmed |  |
| 55 | 11.3; Sch 1 para 2 | Provide names, service addresses and consent-to-act confirmations of the Buyer's proposed directors | Buyer | at least three Business Days before Completion | Not confirmed |  |
| 56 | 11.3 | Prepare the Company resolutions in Schedule 2 using the Buyer's director particulars | Seller | Before Completion (after R55) | Not confirmed |  |
| 57 | 11.4 | Agree the responsible filing team for the director-change notifications | Both parties | before Completion | Not confirmed |  |
| 58 | 12.2 | Instruct its tax advisers on stamp duty / transfer-tax formalities | Buyer | before Completion | Not confirmed |  |
| 59 | 14.1 | Agree the wording of the joint announcement | Both parties | before Completion | Not confirmed |  |
| 60 | 2.6 | Arrange the funds necessary to pay the Estimated Consideration | Buyer | By Completion | Not confirmed |  |
| 61 | 17.1; Sch 3 para 2 | Procure that the Company does not bear the Seller's sale costs, except amounts expressly identified in the final funds flow and included as Debt | Seller | Through Completion / funds flow | Not confirmed |  |
| 62 | 14.2–14.3 | Keep confidential the terms of the Agreement and the other party's confidential information; consult on timing/content of any compulsory disclosure where lawful and practicable | Each party | Ongoing (survives termination per 4.8) | Not confirmed |  |
| 63 | Sch 2 A6 | Agree an exception schedule for any related-party balance to remain outstanding at Completion (creditor, amount, governing terms) | Both parties | Before Completion, only if a balance is to remain | Not confirmed |  |
| 64 | Sch 2 A1 | Settle the Agreed Form lost-certificate indemnity, if any original share certificate cannot be located | Both parties | Contingent | Not confirmed |  |
| Completion |  |  |  |  |  |  |
| 65 | 6.1; 2.1; 6.3 | Complete the sale and purchase of all Shares remotely by exchange of documents and electronic payments, as a single transaction | Both parties | 10.00 a.m. on the fifth Business Day after the final Condition is satisfied or validly waived, excluding the prohibition Condition", or another date agreed in writing | Not confirmed |  |
| 66 | Sch 2 A1; 2.1; Sch 5 para 2 | Deliver stock transfer forms for all Shares, duly executed by the Seller in favour of the Buyer | Seller | At Completion | Not confirmed |  |
| 67 | Sch 2 A1; 10.1 | Deliver the original share certificates | Seller | At Completion | Not confirmed |  |
| 68 | Sch 2 A1 | If a certificate cannot be located, deliver an indemnity in Agreed Form identifying the affected shares | Seller | At Completion, only if a certificate is lost | Not confirmed |  |
| 69 | Sch 2 A2; 5.4; 1.6 | Deliver the payoff and security Release Documents agreed under 5.4 (payoff letter, releases, related undertakings) | Seller | At Completion | Not confirmed |  |
| 70 | Sch 2 A2 | Deliver the lender's undertaking to release its security following receipt of the stated payoff, where an unconditional release cannot be delivered before payment | Seller | At Completion, contingent on release mechanics | Not confirmed |  |
| 71 | Sch 2 A3; 11.1 | Deliver the signed resignation of Samuel Alder as director, in Agreed Form, effective on Completion, with the agreed acknowledgement on fees and claims | Seller (procure) | At Completion | Not confirmed |  |
| 72 | Sch 2 A3; 11.1 | Deliver the signed resignation of Priya Nair as director (same terms) | Seller (procure) | At Completion | Not confirmed |  |
| 73 | Sch 2 A3 | Deliver any Company property held by the resigning directors needed for immediate operation of the Business, or a written record of agreed deferred return arrangements | Seller | At Completion | Not confirmed |  |
| 74 | Sch 2 A4; 10.3 | Procure signature by the Seller and the Company of the transitional services agreement | Seller | At Completion | Not confirmed |  |
| 75 | Sch 2 A4; 11.2 | Procure signature by the Company and Maya Ellison of her replacement service agreement | Seller | At Completion; "shall take effect on Completion | Not confirmed |  |
| 76 | Sch 2 A4; 11.2 | Procure signature by the Company and Daniel Reeve of his replacement service agreement | Seller | At Completion; takes effect on Completion | Not confirmed |  |
| 77 | Sch 2 A5; 6.5 | Procure a duly convened Company board meeting or valid written resolutions approving the transfer of the Shares, subject to applicable transfer-tax formalities (approval distinguished from registration) | Seller | At Completion | Not confirmed |  |
| 78 | Sch 2 A5 | Board resolution accepting the agreed director resignations | Seller | At Completion | Not confirmed |  |
| 79 | Sch 2 A5 | Board resolution appointing the Buyer's nominees as directors with effect from Completion | Seller | At Completion | Not confirmed |  |
| 80 | Sch 2 A5 | Board resolution approving the Company's entry into the transitional services agreement and the two service agreements | Seller | At Completion | Not confirmed |  |
| 81 | Sch 2 A5 | Board resolution approving the new bank mandate arrangements | Seller | At Completion | Not confirmed |  |
| 82 | Sch 2 A5 | Deliver certified copies of the board resolutions | Seller | At Completion | Not confirmed |  |
| 83 | Sch 2 A6; Sch 3 para 2 | Deliver a statement of all balances between the Company and the Seller's group, with receipts, releases or other evidence of settlement or capitalisation per the final funds flow | Seller | At Completion | Not confirmed |  |
| 84 | Sch 2 A7; 8.1; 8.4 | Deliver a certificate signed by an authorised director of the Seller confirming, as at Completion, that the title and capacity warranties (Sch 4 paras 1–2) are true and that related-party balances have been dealt with as stated in A6 | Seller | At Completion ("as at Completion") | Not confirmed |  |
| 85 | Sch 2 A8; 10.1 | Deliver the electronic corporate records available | Seller | At Completion, "to the extent available | Not confirmed |  |
| 86 | Sch 2 A8; 3.5 | Deliver the final agreed-form index | Seller | At Completion | Not confirmed |  |
| 87 | Sch 2 A8; 4.5 | Deliver the available written evidence of satisfaction or valid waiver of the Conditions | Seller | At Completion | Not confirmed |  |
| 88 | Sch 2 B1; 2.2; 2.5 | Pay the direct lender payoff to Rowan Commercial Bank plc on the Seller's behalf per the agreed funds flow | Buyer | At Completion | Not confirmed |  |
| 89 | Sch 2 B1; 2.2; 2.3; 13.1 | Deposit the Retention Amount (£1,400,000) with the Escrow Agent | Buyer | At Completion | Not confirmed |  |
| 90 | Sch 2 B1; 2.2 | Pay the balance of the Estimated Consideration as directed by the agreed funds-flow statement (including Seller transaction expenses to be discharged at Completion, 5.5) | Buyer | At Completion | Not confirmed |  |
| 91 | Sch 2 B1 | Provide payment confirmations sufficient to identify each authorised transfer | Buyer | At Completion | Not confirmed |  |
| 92 | Sch 2 B2; 13.1; Sch 5 para 2 | Deliver the executed Escrow Agreement (Buyer's counterpart) | Buyer | At Completion / "before the Completion funds are released" (13.1) | Not confirmed |  |
| 93 | 13.1 | Execute the Escrow Agreement (Seller's counterpart) | Seller | before the Completion funds are released | Not confirmed |  |
| 94 | 13.1 | Provide the Escrow Agent with the jointly approved payment and release instructions | Both parties (jointly) | before the Completion funds are released | Not confirmed |  |
| 95 | Sch 2 B2; 1.8 | Deliver the Buyer's signed counterpart of each other Transaction Document to which the Buyer is a party and which is due at Completion | Buyer | At Completion | Not confirmed |  |
| 96 | Sch 2 B3; 3.3 | Deliver a certified extract of the Buyer's corporate approval authorising the Completion payments and execution of its Completion documents — or identify and rely on the 3.3 extract if it already expressly covers those actions and remains effective | Buyer | At Completion | Not confirmed |  |
| 97 | Sch 2 B4; 11.3 | Deliver the final director particulars and consent-to-act confirmations, updated for any agreed change | Buyer | At Completion | Not confirmed |  |
| 98 | Sch 2 B4 | Confirm the Buyer's approved signatories for the new Company bank mandates and the contact details for operational handover | Buyer | At Completion | Not confirmed |  |
| 99 | Sch 2 C1 | Confirm that (i) signed documents are held to order, (ii) Conditions are satisfied or validly waived, (iii) the Escrow Agent is ready to receive funds, and (iv) the lender's release undertaking is in the agreed form | Both parties' solicitors | First step of the release sequence | Not confirmed |  |
| 100 | Sch 2 C1 | Authorise the Buyer to initiate the transfers set out in the final funds flow | Solicitors | After the C1 confirmations | Not confirmed |  |
| 101 | Sch 2 C2 | Confirm receipt of the lender payoff and escrow deposit and the agreed evidence of the balance payment | Solicitors | After transfers | Not confirmed |  |
| 102 | Sch 2 C2; 6.2–6.3 | Release the Completion documents in the agreed sequence | Solicitors | Following confirmation of receipt | Not confirmed |  |
| 103 | Sch 2 C2; 6.6 | Exchange the written Completion confirmation recording the effective time and any agreed deferred items with owner and deadline | Solicitors | Following release | Not confirmed |  |
| 104 | 6.3 | Record in writing any deferred delivery: outstanding item, responsible party, deadline and agreed interim protection | Party entitled to the delivery | At Completion, contingent | Not confirmed |  |
| Post-completion |  |  |  |  |  |  |
| 105 | 6.7 | Retain copies of the documents delivered by the Seller | Seller | After Completion; no date | Not confirmed |  |
| 106 | 6.7 | Retain the final agreed funds flow and payment confirmations | Buyer | After Completion; no date | Not confirmed |  |
| 107 | 14.1 | Authorise publication of the joint announcement | Both parties | only after the written Completion confirmation under clause 6.6 | Not confirmed |  |
| 108 | 10.2 | Procure transfer to the Buyer's nominated administrators of control of the Company's domain registration account | Seller | Within two Business Days after Completion | Not confirmed |  |
| 109 | 10.2 | Procure transfer of control of the Company's primary cloud-service administration account | Seller | Within two Business Days after Completion | Not confirmed |  |
| 110 | 10.2 | Confirm successful administrative access in writing, without recording passwords | Both parties | After the transfers | Not confirmed |  |
| 111 | 11.5 | Deliver to the Company's payroll contact the reconciliation of employee deductions and payroll payments made by the Seller up to Completion, identifying unpaid amounts and periods | Seller | Within five Business Days after Completion | Not confirmed |  |
| 112 | 10.7 | Nominate the Buyer's representatives for routine notices under the Larch framework agreement and the premises lease | Buyer | Within five Business Days after Completion | Not confirmed |  |
| 113 | 10.7 | Provide reasonable assistance with the initial handover of those contacts | Seller | After Completion, no period | Not confirmed |  |
| 114 | 12.2; Sch 2 A5 | Pay applicable stamp duty / transfer tax on the Shares and submit the transfer instruments and supporting material required for those formalities | Buyer | After Completion; no period prescribed ("established by reference to applicable law; this Agreement does not prescribe them") | Not confirmed |  |
| 115 | 12.3 | Provide reasonable assistance and information for the transfer formalities | Seller | After Completion, on request | Not confirmed |  |
| 116 | 12.3; 6.5 | Provide the registration evidence to the Company and procure the update of the register of members and issue of a replacement share certificate | Buyer | within three Business Days after that evidence is received by the Company | Not confirmed |  |
| 117 | 10.1 | Deliver the Company's statutory books, minute books and original corporate records to the Buyer's solicitors | Seller | no later than ten Business Days after Completion | Not confirmed |  |
| 118 | 12.6 | Provide copies of the Company's outstanding tax correspondence and an index of open enquiries (nil return if none) | Seller | within ten Business Days after Completion | Not confirmed | Ask Seller early for the open HMRC enquiry list; client wants it before Completion if possible. |
| 119 | 11.4 | Procure that the Company prepares and submits the notifications required by applicable law for the director changes implemented at Completion | Buyer | After Completion; "No statutory deadline for those notifications is specified by this Agreement | Not confirmed |  |
| 120 | 10.4; Sch 4 para 7; 16.2 | Procure execution and delivery to the Company of the assignment of the ALDERFLOW trade mark by Alderbridge IP Limited | Seller | within 30 calendar days after Completion | Not confirmed |  |
| 121 | 10.5 | Arrange the filing or recording of the trade mark assignment, to the extent required by applicable law | Buyer | after receipt of the executed instrument"; "This Agreement fixes no statutory filing period for that step | Not confirmed |  |
| 122 | 10.5 | Provide the Seller with confirmation of submission of the trade mark recordal | Buyer | within five Business Days after submission occurs | Not confirmed |  |
| 123 | 5.6 | Continue to assist the Buyer with the landlord consent application if it remains outstanding at Completion | Seller | for 30 calendar days after Completion | Not confirmed |  |
| 124 | 7.1; Sch 3 para 4; 6.6 | Procure preparation of the draft completion accounts and deliver them, with a proposed adjustment statement and reasonable supporting working papers, to the Seller | Buyer | within 45 Business Days after Completion | Not confirmed |  |
| 125 | 7.2 | [RIGHT] Give a written objection notice identifying each disputed item, amount and proposed treatment; otherwise the draft accounts and adjustment statement become final | Seller (right with time limit) | 20 Business Days after receipt of the complete package under clause 7.1 | Not confirmed |  |
| 126 | 7.3 | Seek to resolve disputed items | Both parties | during the following 15 Business Days" after an objection notice | Not confirmed |  |
| 127 | 7.3; 20.1 | [RIGHT] Refer unresolved accounting items to an independent chartered accountant acting as expert | Either party | After the 15 BD period | Not confirmed |  |
| 128 | 7.4 | Give the Seller and its advisers reasonable access to relevant accounting records; do not destroy or materially alter relevant records | Buyer (access); both (preservation) | during the review and dispute periods | Not confirmed |  |
| 129 | 7.5; Sch 3 para 6 | Pay the net adjustment to the other party | Party owing the net adjustment (positive: Buyer to Seller; negative: Seller to Buyer) | Within five Business Days after the adjustment statement becomes final | Not confirmed |  |
| 130 | 12.4 | Procure preparation of the Company's corporation tax return for the accounting period ending on the Accounts Date, if not filed before Completion | Buyer | After Completion; "intended filing date and the status of the return have not been confirmed | Not confirmed |  |
| 131 | 12.4 | Provide a draft of that return to the Seller | Buyer | at least 15 Business Days before the intended filing date | Not confirmed |  |
| 132 | 12.4 | Consider the Seller's reasonable comments on the draft return | Buyer (obligation); Seller [RIGHT] to comment | Comments "received within ten Business Days after receipt" of the draft | Not confirmed |  |
| 133 | 12.5 | Do not agree a settlement with a tax authority that materially increases the other party's liability without allowing it a reasonable opportunity to comment; cooperate to resolve conflicts with legal deadlines | Each party | Ongoing, contingent | Not confirmed |  |
| 134 | 10.6 | Preserve records reasonably required by the other party for tax, regulatory or accounting purposes and provide access on reasonable notice | Each party | for six years after Completion | Not confirmed |  |
| 135 | 13.2 | Issue a joint release instruction to the Escrow Agent releasing to the Seller the Retention Amount and accrued interest, less any sum retained for a notified unresolved claim | Both parties (jointly) | within three Business Days after the date falling 12 months after Completion | Not confirmed |  |
| 136 | 13.3 | If the Buyer has notified a claim before the release date, identify to the Seller and the Escrow Agent the amount reasonably required to be retained and the basis | Buyer | Before the release date, contingent | Not confirmed |  |
| 137 | 13.4 | Issue the joint instruction to pay the amount due and release the remaining disputed reserve | Both parties (jointly) | Within three Business Days after final settlement or determination of a retained claim | Not confirmed |  |
| 138 | Sch 2 A2 | Make the filing or register updates evidencing the lender's security release, as allocated in the funds-flow and release protocol | As allocated in the protocol (not fixed by the Agreement) | After Completion; "any undetermined statutory period reserved for confirmation rather than inserted as an assumed date | Not confirmed |  |
| 139 | Sch 2 C2; 6.3 | Deliver any outstanding original or deferred filing evidence listed in the Completion confirmation | Owner as listed in the confirmation | Deadline as listed in the confirmation | Not confirmed |  |
| 140 | 17.2 | Execute documents and take reasonable steps requested by the other party to give effect to the transfer | Each party | After Completion, on request | Not confirmed |  |
| 141 | Client instruction (not in SPA; cl. 6.7) | Prepare a closing bible for the client and its lender | [Buyer's solicitors] | Within 20 Business Days after Completion (client request) | Not confirmed | Lawyer-added row; keep even though the SPA does not require a bible. |